# Updated Project Plan – Week 5 Development

## Week 5 Tasks (Development & Testing Phase)

- Task 1: Finalize application features (CRUD for users, products, and orders).
- Task 2: Review and adjust database schema for referential integrity.
- Task 3: Export database to SQL file if structural changes were made.
- Task 4: Perform application testing (form validation, database insertions, update/delete, foreign key checks).
- Task 5: Commit project updates to GitHub, create “Phase #4” tag, and update README with Project Summary.

## Actual Work Completed

- All CRUD features completed for users, products, and orders.
- Database adjusted to include foreign key constraints on orders.
- Exported final schema as SQL file.
- Testing completed for forms, login (if included), product/order insertions, and foreign key enforcement.
- Project committed to GitHub with “Phase #4” tag and README updated.